1. Meta details to be added to the Master Files

2. General scripts from PDB to be added to the Master Files

3. Change Hardcoded URLs and Pathing reference to dynamic

4. Support for HTTPS

5. Favicon

~~6. Meta Robots NoIndex, NoFollow to add to Maste files~~

7. Carry over static files

8. Switch DB to the backup of LiveDB

9. Check Tier 3 for category page 1

10. Check Featured Products Page

11. Handle all existing 301 redirects

12. Handle new 301 redirects for category page2 url change

13. Async or defer loading of JSS and Css for optimization and improved performance

@Scripts.RenderFormat("<script type="text/javascript" src="{0}" async></script>","<Path to script bundle>")

@Styles.RenderFormat("<link href="{0}" type="text/css" rel="stylesheet"/>","<Path to style bundle>")

14. remove comments from <%: HeadScript %>

<%: PageIndex %>

<%: BodyOpenScript %>

in master file

**REVIEW DATES**

10/6

State Search

RFQ

10/13

Copro and Search Page on

All Other Pages by 10/18

**Go LIVE 10/23**